## Slide 1: Bi-weekly report: Autoencoder
Marco Maohua Zhu

## Slide 2: During the past two week
Finished mapping the algorithm to CPU/GPU mixed platform
Porting autoencoder from C++ to OpenCL
Fixed some technical issues

## Slide 3: Mapping Autoencoder to CPU/GPU
Line search (CPU, done)
Get proper step length
Update the weights
L-BFGS (GPU, to do)
Get step direction
Autoencoder (GPU, debugging)
Compute the cost and gradients
Initial direction
Proper weights
Test new weights
Cost and gradients
New direction
Autoencoder: mainly matrix multiplications
L-BFGS: vector add, dot product and scaling to compute the next step direction
Line search: many loops and branches with calling autoencoder to compute the cost and gradients to test if a weight vector satisfying the mathematical constraints

## Slide 4: Some issues encountered when coding
The usage of OpenCL sub buffer
  Both Ke and me want to use the clCreateSubBuffer() to pass a subset of a full buffer to some kernels
  The function calls always failed with an error code -13
  No documents show what it means
  Turned out to be that the sub buffer should be aligned to 1024
Other minor issues

## Slide 5: Next Steps
Finish porting to OpenCL
  Debugging the autoencoder kernel
  Write a kernel of L-BFGS
Optimize the OpenCL implementation
  Reduce the cost of synchronization and memory access of the autoencoder kernel
  Compare the L-BFGS kernel with its CPU implementation